## Slide 1
AI Token
Estimation
MyIAM Platform Migration
.NET → Python | Angular → React
~$7.7K
Expected Cost
800M
Total Tokens
6 Devs
6 Months
Prepared for Management | Airbus India | FY26

## Slide 2
Project Assumptions
Updated Values
BASELINE PARAMETERS
Total LOC
395,000
Developers
6 Full-time
Duration
6 Months
Migration
.NET → Python, Angular → React
UPDATED PARAMETERS
Tokens per LOC
15
↑ from 10
Migration Passes
20
↓ from 22
Context Multiplier
3.0×
↑ from 2.5×
Output Ratio
125%
↑ from 100%
Highlighted values updated from original estimate

## Slide 3
Codebase Breakdown – Lines of Code by Component
Total: 470,000 LOC
Component
Type
LOC
MyAccess UI
Frontend
99,000
MyAccount UI
Frontend
72,000
MyAppConnect UI
Frontend
60,000
MyPassword UI
Frontend
16,000
MyAppConnect API
Backend
60,000
Core API
Backend
57,000
Database
Backend
36,000
Data Collection
Backend
30,000
MyAccess API
Backend
22,000
MyAccount API
Backend
18,000
FRONTEND
BACKEND
Frontend
Backend
Frontend: 247,000 · Backend: 223,000 · Total: 470,000 LOC

## Slide 4
Estimation Model – How We Arrive at Total Tokens
Repository
Size
395K LOC
→
× Tokens
per LOC
× 15
→
× Migration
Passes
× 20
→
× Context
Overhead
× 3.0×
→
= Total
Tokens
~800M
Total Tokens = (LOC × 15 tokens/LOC) × 20 passes × 3.0× context × (1 + 1.25 output) = 799.9M tokens

## Slide 5
Step-by-Step Token Calculation
Step
Formula
Result
Type
1. Repository Tokens
395,000 LOC × 15 tokens/LOC
5.925M tokens
Base
2. Pass Volume
5.925M × 20 passes
118.5M tokens
Cumulative
3. Context Overhead
118.5M × 3.0× multiplier
355.5M tokens
Input
4. Generated Output
355.5M × 125% output ratio
444.375M tokens
Output
5. TOTAL
Input + Output
799.875M tokens
TOTAL
📌 Input tokens dominate cost — reducing context multiplier or passes has the highest ROI for cost optimisation

## Slide 6
Sensitivity Analysis
Chart: Token Volume by Scenario (Millions)
| Conservative | Expected | Heavy
Input Tokens (M) | 222.2 | 355.5 | 518.4
Output Tokens (M) | 266.6 | 444.4 | 674
Scenario
Passes
Context
Output
Tokens
Cost
Conservative
15
2.5×
120%
488.8M
$4,666
Expected ★
20
3.0×
125%
799.9M
$7,732
Heavy
25
3.5×
130%
1,192.4M
$11,665
$4,666
Conservative
$7,732
Expected
$11,665
Heavy
★ = Recommended planning figure

## Slide 7
Claude Sonnet API Cost – Expected Scenario
Input Tokens
355.5M
$3 / 1M tokens
$1,067
Output Tokens
444.4M
$15 / 1M tokens
$6,665
Total Tokens
799.9M
Combined
$7,732
Anthropic Standard Pricing (Sonnet)
Input: $3.00 per 1M tokens Output: $15.00 per 1M tokens
Split: 70% input / 30% output applied across scenarios
Model Cost Comparison
Haiku ~$2.3K (70% cheaper)
Sonnet ★ ~$7.7K (Baseline)
Opus ~$23K (3× pricier)

## Slide 8
⚠ Important Caveats Before Presenting to Management
Inference Cost Only
This estimate covers LLM API calls only. Total project cost (engineering time, CI/CD, infrastructure) is estimated at ₹35–60L. AI inference is <0.5% of that.
Validate 15 Tokens/LOC
The most sensitive assumption. Sample 10K lines from the actual codebase using the Anthropic tokenizer before finalising. A shift to 12 or 18 tokens/LOC moves the estimate ±20–30%.
Model Selection
Prices assume Sonnet. Mixing Haiku for simple boilerplate passes and Opus for complex refactoring/review passes can reduce cost while improving quality where it matters.
Gate Sequencing
Tech-stack migration (React/Python) fits best after Gate 3. The current Angular/.NET stack protects G1–G2 sign-off. Confirm with Abhishek Reddy before factoring AI migration costs into gate milestones.

## Slide 9
Summary
✓ Expected AI inference: ~$7,732 (Sonnet)
✓ Planning range: $4,700 – $11,700
✓ Input/Output: 355.5M / 444.4M tokens
✓ AI cost is <0.5% of total project spend
✓ Validate tokens/LOC before board sign-off
✓ Optimise with prompt caching + model mixing
Next Steps
01 Sample codebase for token/LOC validation
02 Gate 3 alignment with Abhishek Reddy
03 Enable prompt caching in API config
04 Confirm Sonnet vs Haiku task split
05 Monthly token burn tracking dashboard
Airbus India | MyIAM Programme | FY26

## Slide 10
Per-Developer Token & Cost Summary
6 Devs · 6 Months
Total Project
799.9M
tokens
$7,732
All 6 devs · 6 months
Per Developer
133.3M
tokens
$1,289
Each dev · 6 months
Per Month
133.3M
tokens
$1,289
All 6 devs · 1 month
Dev 1
Dev 2
Dev 3
Dev 4
Dev 5
Dev 6
Tokens (6 months)
133.3M
133.3M
133.3M
133.3M
133.3M
133.3M
Tokens / month
22.2M
22.2M
22.2M
22.2M
22.2M
22.2M
Cost (6 months)
$1,289
$1,289
$1,289
$1,289
$1,289
$1,289
Monthly cost
$215
$215
$215
$215
$215
$215
⚡ Tokens are shared API infrastructure — each developer draws from the same pool. Per-developer figures assume equal usage distribution across the team.

## Slide 11
MyX Project Codebase
Updated Values
Core API
57,000
MyPassword UI
16,000
Data Collection
30,000
MyAccess UI
99,000
Database
36,000
MyAccess API
22,000
MyAccount UI
72,000
MyAppConnect API
60,000
Highlighted values updated from original estimate