## Slide 1
MyIAM Micro-Plan Roadmap
Oct 2026 – Mar 2027 | 7 workstreams | 6 sprints | ◆ = module complete
S1
S2
S3
S4
S5
S6
Oct
Nov
Dec
Jan
Feb
Mar
Data Collect (AD → DB)
Password Reset
Core API / AD Write
UX Refinement (ongoing)
Solution & Context
Groups
Accounts
Core API complete
Canary unblocked ↓
Canary
Mar 2027
Airbus India | Self Service App Suite | MyIAM Programme | Oct 2026
Alternating bands = sprints | Dashed line = critical gate | ◆ = module complete milestone